**Sprint Report**

Greyhound Pets of America – Greater Orlando

Phillip Bess

Manuel Gutierrez

Patrick McAleavey

Jamie Smith

Jeff Woodard

**1. Sprint Planning Meeting -** <Date Conducted>

**1.1 Sprint Backlog**

**2. Sprint Review Meeting –** Mar 18th 2014

**2.1 Customer Demo**

We did not have much to show in the way of a demo this week.

**2.2 Stakeholder Involvement Review**

This week was more of an internal meeting to work out a lot of the setbacks we were having (breaking of the build, working on the image upload.)

**2.3 Requirements Review**

The requirements have not changed since the last sprint

**2.4 Progress Review**

Of course time is winding down however progress is being made. In most of the basic functionality of the application progress has been made. The Admin page is pretty much done at this point, the uploading of the greyhound images is nearly complete. More work is needed to tie these into the servlet so the information is being updated in the database etc.

**3. Sprint Retrospective Meeting – we will meet** March 25th

**3.1 Top Highlights**

Everyone stayed engaged and showed up to the meetings. Progress was made according to our plan.

**3.2 Top Lowlights**

Pat suffered a really bad back injury.

**3.3 Reflection on Improvements**

Better communication throughout the week would help as well as asking for help earlier