Weekly Report for Week Ending 04/06

Greyhound Pets of America – Greater Orlando

Phillip Bess, Manuel Gutierrez, Patrick McAleavey, Jamie Smith, Jeff Woodard

# Status Summary

The project is really starting to come together. We just need to correct a few wrong button links, finish the deployment to the server, and clean up a few of the pages. We should be able to fully complete building the project by the presentation, though unfortunately we may have a very short user testing timeframe at the end. We would like lengthy testing, but the project may not be finished in time to accomplish that.

## Top Highlights

* Image uploads are now fully working
* Because of that, adding new Greys now fully works
* There is now a page to add/edit sponsors and a related table for sponsors.
* There is also now a page to view the greys and it is built very similar to the original page from the website.

## Top Lowlights

* Sponsors are not adding properly to the greys they are moved into.
* Greyhound display page is not displaying from database. It was earlier, so I believe it’s merely a temporary issue while the page is being worked on.

# Accomplishments vs. Plan

* Plan – complete greyhounds.jsp
  + In progress: Page is looking good but for now it’s not showing the greys from the database.
* Plan – deploy current build to server
  + In progress: Tools are now installed on server. Just need to install WAR file.
* Plan – Finish capability to add images to database
  + Complete:

# Goals for Next Week

* Complete install to server
* Complete greyhound.jsp page
* Clean up other pages and fix broken buttons
* Get selected sponsors to show up on assigned greys
* Begin user testing hopefully by the end of the week.

## Risks

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **ID#** | **Status** | **Risk** | **Owner** | **Probability/ Priority** | **Impact** | **Trigger** | **Recommendation / Resolution** |
| R001 | Resolved | e.g., Are unable to receive updated data set | Team | 20% / High | Might cause a bottleneck in overall project | Need decision in  2 weeks | In case of impending bottleneck, will contact sponsor ahead of time and inform them of the situation |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |

## Issues

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **ID#** | **Status** | **Issue** | **Owner** | **Due Date** | **Impact** | **Recommendation / Resolution** |
| I001 | Resolved | e.g., Standardize our code and comments | Team | 1/31/2014 | Issue will compound and will take longer to fix if left unchecked | Get code and comments fixed on 1/29/2014 as a team |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Success Indicator** | 2/1/2013 | 2/8/2013 | 2/15/2013 | 2/22/2013 | 3/1/2013 | 3/8/2013 | 3/15/2013 | 3/22/2013 | 3/29/2013 | 4/5/2013 | 4/12/2013 | 4/19/2013 | 4/26/2013 | 5/3/2013 |
| Planned milestone events are being met |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Budget is under control |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Quality control results are within specifications |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Change control process indicates minimal requests for change |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project resources are being supplied per schedule and skill levels are adequate |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project team appears to be cohesive and reasonably happy |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Users seem satisfied with progress of the work |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Top management remains visibly supportive of the project goals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Third-party vendors are delivering quality items on schedule | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA |
| Risk events are under control and nothing unusual is appearing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project training program is progressing according to plan |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Relationships with support groups appear to have no identifiable issues |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

In each cell say OK or put a number for a note that you add below.

Note 1: